TRANSPORT EDUCATION TRAINING AUTHORITY (TETA)

INTEGRATED PROJECT, PROCUREMENT
AND CONTRACT MANAGEMENT SYSTEM

Formal Software/System Requirements Specification (SRS)

| Document attribute | Value |
| --- | --- |
| Document type | Software/System Requirements Specification |
| Version | 1.0 |
| Date | 25 September 2026 |
| Status | Draft for requirements validation and solution design |
| Organisation | Transport Education Training Authority (TETA) |
| System short name | TETA-IPPCMS |
| Classification | Internal / Procurement & Development Specification |

# Document Control

| Version | Date | Description | Prepared for |
| --- | --- | --- | --- |
| 1.0 | 25 Sep 2026 | Initial formal SRS covering strategy-to-close-out project lifecycle | TETA |

## Approval Register

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Executive Sponsor |  |  |  |
| Chief Financial Officer |  |  |  |
| Head: PMO / Projects |  |  |  |
| Head: SCM |  |  |  |
| Head: ICT |  |  |  |
| Head: Strategy / Performance |  |  |  |

## Requirements Interpretation

The terms “shall” and “must” indicate mandatory requirements. “Should” indicates a recommended requirement subject to validation. Configuration values such as thresholds, delegations and retention periods shall be maintained as controlled configuration and not hard-coded unless technically unavoidable.

# 1. Executive Summary

TETA-IPPCMS is specified as an enterprise strategy-to-execution platform that provides a single auditable transaction chain from strategic planning and Annual Performance Plan (APP) commitments through project initiation, budgeting, procurement, contracting, implementation, financial control, monitoring, reporting, close-out, benefits realisation and assurance.

TETA is a SETA established under the Skills Development Act and a public entity operating under National Treasury oversight. TETA’s published SCM overview states that its SCM unit operates under section 217 of the Constitution, section 51(1)(a)(iii) of the PFMA and Treasury Regulations, and TETA publishes an Annual Performance Plan for 2026/27. The requirements therefore place strong emphasis on traceability, delegated approvals, procurement transparency, contract control, evidence and auditability.

## 1.1 Target lifecycle

Strategic Plan → APP → Portfolio/Programme → Business Case → Project Approval → Budget → Procurement Plan → Sourcing/Evaluation → Award → Contract → Project Execution → Deliverables → Invoice/Payment → M&E → APP Reporting → Close-out → Benefits Realisation → Audit/Combined Assurance.

## 1.2 Core design principle

A unique Project ID shall connect strategy, budget, procurement, contract, supplier, milestones, deliverables, financial transactions, performance results, evidence, risks and audit records. Authoritative financial and identity data shall be integrated from source systems rather than duplicated unnecessarily.

# 2. Purpose, Scope and Objectives

## 2.1 Purpose

This SRS defines the business, functional, data, interface, security, reporting, non-functional and acceptance requirements to guide solution architecture, software development/configuration, testing, deployment and operational support.

## 2.2 In scope

Strategic planning, SSP/APP alignment and annual/quarterly target management.

Portfolio, programme, project pipeline, business case, prioritisation and approval.

Project budgets, procurement planning and demand management.

Requisitions, specifications/TORs, sourcing, bid receipt, evaluation, adjudication and award records.

Contract creation, obligations, milestones, variations, extensions, performance and closure.

Project WBS, schedules, resources, milestones, deliverables, risks, issues, dependencies and change control.

Financial commitments, invoice/deliverable certification, payment status and project forecasting through ERP integration.

Learner/beneficiary and implementing-partner records where applicable to TETA programmes.

Monitoring, evaluation, evidence, APP performance and executive/Board reporting.

Audit findings, corrective actions, combined assurance, immutable audit trails and records management.

External supplier/implementing-partner portal and mobile-responsive field monitoring.

## 2.3 Out of scope unless separately approved

Replacement of TETA’s general ledger, payroll or banking platform.

Direct execution of bank payments by the project system; payment authority remains with the approved financial platform.

Replacement of external regulatory systems; the solution shall integrate or exchange approved data where interfaces exist.

Hard-coding procurement thresholds or delegations that are intended to change through policy.

# 3. Business and Regulatory Context

The solution shall support TETA’s strategic planning and APP cycle and shall be configurable to current approved policies, delegations and National Treasury instructions. Procurement rules are evolving; therefore the rules engine must allow controlled configuration of procurement methods, thresholds, evaluation criteria, publication requirements and approval paths without source-code changes.

| Reference area | System implication |
| --- | --- |
| TETA Strategic Plan / APP | Projects and deliverables must map to strategic outcomes, APP indicators, annual/quarterly targets and evidence. |
| PFMA / Treasury Regulations | Budget control, delegated authority, audit trail, commitments, procurement and reporting controls. |
| Constitution s217 / SCM framework | Fair, equitable, transparent, competitive and cost-effective procurement workflow and records. |
| National Treasury SCM Instructions | Configurable publication, declarations, transparency and procurement process controls. |
| Skills Development Act / SETA mandate | Programme and beneficiary structures must support skills-development interventions. |
| POPIA | Privacy-by-design, purpose limitation, access control, minimisation, retention and secure processing of personal information. |
| TETA policies/delegations | Workflow, thresholds, committee structures, approval matrices and exception handling must be configurable. |

# 4. Solution Architecture

## 4.1 Logical architecture

The preferred architecture is a modular, API-first web platform comprising a responsive user interface, API gateway, domain services, workflow/rules engine, relational transactional database, document/evidence store, integration layer, notification service, analytics layer and central logging/monitoring.

| Layer | Required capability |
| --- | --- |
| Presentation | Responsive web UI; supplier portal; executive dashboards; tablet/mobile field access. |
| Identity & access | SSO, MFA, RBAC, delegated authority and segregation-of-duties controls. |
| Application services | Strategy, Portfolio, Projects, Procurement, Contracts, Finance Interface, M&E, Risk, Performance, Assurance. |
| Workflow/rules | Configurable statuses, approvals, thresholds, escalations, timers and exception paths. |
| Data | Relational operational store, reference/master data, audit store, reporting model. |
| Content | Versioned document/evidence repository with metadata and retention controls. |
| Integration | REST APIs, batch/file exchange where necessary, webhooks/event integration where supported. |
| Analytics | Operational dashboards, executive BI, drill-down and scheduled reporting. |
| Operations | Central logs, metrics, alerts, backup, disaster recovery, CI/CD and environment controls. |

## 4.2 Deployment environments

At minimum: DEV → TEST/QA → UAT → PRODUCTION. A separate TRAINING environment should be provided. Production data shall not be copied to non-production environments unless masked or otherwise protected under approved controls.

## 4.3 Technology neutrality

The solution may be implemented using approved enterprise technologies (for example .NET/Java backend, React/Angular frontend, SQL Server/PostgreSQL database and Power BI/equivalent analytics), provided all requirements in this SRS are met and the design avoids proprietary lock-in where practical.

# 5. Functional Requirements

## 5.1 Strategy and APP Management

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-STR-001 | Planning periods | Create and version multi-year strategic plans and annual planning periods. | Must | Authorised user can create, approve and retrieve versions. |
| FR-STR-002 | Strategic hierarchy | Maintain outcomes, strategic objectives, programmes, indicators and targets. | Must | Hierarchy validates parent-child relationships. |
| FR-STR-003 | APP targets | Maintain annual and quarterly targets, units of measure and responsible executives. | Must | Targets can be approved and locked. |
| FR-STR-004 | Project alignment | Map proposed and approved projects to one or more strategic objectives and APP indicators. | Must | Project cannot proceed to approval without required alignment. |
| FR-STR-005 | Contribution rules | Define how project outputs contribute to APP targets. | Must | Aggregation produces traceable project contributions. |
| FR-STR-006 | Performance evidence | Define mandatory evidence types for each indicator. | Must | Unverified achievement cannot be marked final. |
| FR-STR-007 | Version control | Retain approved baseline and all subsequent approved revisions. | Must | Historic version remains immutable. |
| FR-STR-008 | Forecasting | Capture forecast achievement and explanatory commentary. | Should | Dashboard shows actual, forecast and variance. |
| FR-STR-009 | Strategic dashboard | Display targets, actuals, variance, forecast and contributing projects. | Must | Drill-down reaches source project/evidence. |
| FR-STR-010 | Approval workflow | Route strategic and APP changes through configurable approvals. | Must | Approval history is auditable. |

## 5.2 Portfolio, Programme and Project Initiation

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-PPM-001 | Project pipeline | Register project concepts before approval. | Must | Concept receives unique draft reference. |
| FR-PPM-002 | Business case | Capture problem, objectives, options, scope, benefits, costs, risks and delivery model. | Must | Mandatory fields validated before submission. |
| FR-PPM-003 | Prioritisation | Score proposals using configurable strategic, benefit, risk and affordability criteria. | Should | Score and rationale are retained. |
| FR-PPM-004 | Approval | Route business cases through Strategy, Finance, PMO and delegated authority. | Must | Only approved cases generate active Project ID. |
| FR-PPM-005 | Project ID | Generate unique immutable project identifier. | Must | ID is unique and used across modules. |
| FR-PPM-006 | Portfolio hierarchy | Support portfolio → programme → project → workstream relationships. | Must | Hierarchy is reportable and searchable. |
| FR-PPM-007 | Project charter | Generate/store approved charter and governance structure. | Must | Charter linked to project record. |
| FR-PPM-008 | Stakeholders | Maintain sponsor, manager, team, business owner and stakeholders. | Must | Roles have effective dates. |
| FR-PPM-009 | Stage gates | Configure initiation, planning, execution, close-out and benefit-review gates. | Must | Gate cannot pass with unmet mandatory criteria. |
| FR-PPM-010 | Project status | Maintain controlled lifecycle statuses and status history. | Must | Status changes are timestamped and approved where required. |

## 5.3 Budget and Procurement Planning

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-BUD-001 | Project budget | Capture approved budget by year, cost category and funding source. | Must | Totals reconcile to approved project budget. |
| FR-BUD-002 | Budget versions | Maintain original, revised and forecast budgets. | Must | Original baseline remains immutable. |
| FR-BUD-003 | Demand plan | Generate procurement requirements from approved projects. | Must | Requirement references Project ID and budget. |
| FR-BUD-004 | Procurement plan | Maintain annual procurement plan with planned milestones. | Must | Consolidated plan is reportable. |
| FR-BUD-005 | Budget availability | Validate available budget before procurement submission. | Must | Insufficient budget blocks or routes exception. |
| FR-BUD-006 | Commitment forecast | Forecast procurement/contract commitments by period. | Should | Portfolio cash-flow forecast is available. |
| FR-BUD-007 | Procurement method | Select method from configurable policy rules. | Must | Selection records rule and justification. |
| FR-BUD-008 | Threshold rules | Configure value thresholds and approval routes. | Must | Change requires authorised configuration approval. |
| FR-BUD-009 | Plan variance | Track planned vs actual procurement dates and values. | Must | Variance and reasons are reportable. |
| FR-BUD-010 | Carry-over | Support approved multi-year/carry-over project budgets. | Should | Funding periods are distinguishable. |

## 5.4 Procurement and Bid Management

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-SCM-001 | Requisition | Create electronic procurement requisition linked to project and budget. | Must | Requisition cannot submit without mandatory data. |
| FR-SCM-002 | Specification/TOR | Draft, review, approve and version specifications/TORs. | Must | Approved version is locked. |
| FR-SCM-003 | Committee setup | Create committee, members, roles, quorum and meeting records. | Must | Only authorised members access protected documents. |
| FR-SCM-004 | Declarations | Require conflict-of-interest/declaration before evaluator access. | Must | Access is blocked until declaration completed. |
| FR-SCM-005 | Publication | Record advertisement/publication details and closing dates. | Must | Publication evidence is stored. |
| FR-SCM-006 | Bid receipt | Register submissions with secure timestamp and controlled opening. | Must | Late/invalid submission status is recorded. |
| FR-SCM-007 | Compliance evaluation | Perform mandatory/administrative compliance checks. | Must | Each criterion has result, comment and evidence. |
| FR-SCM-008 | Technical evaluation | Support configurable functionality criteria, weights and thresholds. | Must | Individual and consolidated scores retained. |
| FR-SCM-009 | Price/preference | Capture applicable price/preference evaluation method. | Must | Calculation is reproducible and auditable. |
| FR-SCM-010 | Due diligence | Capture supplier verification and due-diligence outcomes. | Must | Recommendation references due-diligence result. |
| FR-SCM-011 | Adjudication | Record recommendation, decision, conditions and reasons. | Must | Decision is signed/approved electronically. |
| FR-SCM-012 | Award | Create award record and notify downstream contract process. | Must | Award references procurement and successful bidder. |
| FR-SCM-013 | Unsuccessful bidders | Maintain notification and debrief/objection records where applicable. | Should | Communication history is retained. |
| FR-SCM-014 | Cancellation/re-advertisement | Support controlled cancellation and re-advertisement with reasons. | Must | Original process remains auditable. |
| FR-SCM-015 | Deviation/exception | Support approved exception/deviation workflow with motivation and authority. | Must | Exception cannot bypass audit trail. |
| FR-SCM-016 | Publication reporting | Produce data for required bid/award transparency reporting. | Must | Export contains prescribed fields. |
| FR-SCM-017 | Procurement dashboard | Show pipeline, ageing, delays, values and compliance exceptions. | Must | Filters by project, unit, method and status. |
| FR-SCM-018 | Supplier linkage | Link bidder/supplier master data without uncontrolled duplicates. | Must | Duplicate detection is applied. |

## 5.5 Contract Management

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-CON-001 | Contract creation | Create contract from approved award or authorised non-bid source. | Must | Award data is inherited without re-keying. |
| FR-CON-002 | Contract register | Maintain unique contract number and searchable register. | Must | Register exports current and historical contracts. |
| FR-CON-003 | Obligations | Capture deliverables, milestones, KPIs, SLAs and evidence requirements. | Must | Each obligation has owner and due date. |
| FR-CON-004 | Payment schedule | Link payment milestones to accepted deliverables. | Must | Payment certification requires deliverable acceptance. |
| FR-CON-005 | Contract documents | Store signed agreement and related schedules/annexures. | Must | Version and signature status recorded. |
| FR-CON-006 | Expiry alerts | Notify users before contract and supporting-document expiry. | Must | Lead times are configurable. |
| FR-CON-007 | Variations | Manage scope/value/time variations through controlled workflow. | Must | Original and revised values are visible. |
| FR-CON-008 | Extensions | Manage extension request, justification, approvals and revised dates. | Must | Extension cannot overwrite original end date. |
| FR-CON-009 | Ceiling control | Prevent commitments beyond approved contract ceiling unless variation approved. | Must | System blocks or routes approved exception. |
| FR-CON-010 | Performance reviews | Score supplier performance against contract KPIs. | Must | Assessments retained by period. |
| FR-CON-011 | Breach/remedy | Record non-performance, notices, remedies and corrective actions. | Must | Open breaches appear on dashboard. |
| FR-CON-012 | Contract risk | Maintain contract-specific risks and mitigations. | Should | Critical risks escalate. |
| FR-CON-013 | Close-out | Complete final deliverable, financial, document and performance checks. | Must | Contract cannot close with unresolved mandatory items. |
| FR-CON-014 | Supplier history | Provide contract and performance history by supplier. | Should | History is accessible to authorised users. |
| FR-CON-015 | Contract dashboard | Show active value, expiry, variations, performance and exceptions. | Must | Drill-down to contract record. |

## 5.6 Project Planning and Execution

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-EXE-001 | WBS | Create programme/project/workstream/deliverable/milestone/activity/task hierarchy. | Must | Hierarchy supports roll-up. |
| FR-EXE-002 | Baseline schedule | Approve and lock initial schedule baseline. | Must | Baseline remains available after revisions. |
| FR-EXE-003 | Dependencies | Support FS, SS, FF and SF dependencies. | Should | Schedule validation detects invalid dependency loops. |
| FR-EXE-004 | Gantt | Display interactive Gantt and milestone view. | Must | User can filter and export. |
| FR-EXE-005 | Progress | Capture planned/actual dates, % complete and forecast completion. | Must | Progress history retained. |
| FR-EXE-006 | Milestones | Define milestone acceptance criteria and evidence. | Must | Completion requires evidence where configured. |
| FR-EXE-007 | Resource assignment | Assign internal/external resources and responsibility. | Should | Resource workload report available. |
| FR-EXE-008 | Issues | Maintain issue register with severity, owner, action and due date. | Must | Overdue critical issues escalate. |
| FR-EXE-009 | Dependencies register | Track external/internal dependencies and impacts. | Should | Dependency status visible in dashboard. |
| FR-EXE-010 | Change control | Manage scope, cost, schedule and benefit change requests. | Must | Approved change creates controlled baseline revision. |
| FR-EXE-011 | Project health | Calculate configurable RAG/health status using schedule, cost, risk and deliverables. | Must | Underlying measures are visible. |
| FR-EXE-012 | Status report | Generate periodic project status report. | Must | Report uses current controlled data. |
| FR-EXE-013 | Collaboration | Allow controlled comments/notes and task updates. | Should | Activity history retained. |
| FR-EXE-014 | Project closure | Enforce completion, reconciliation, handover and lessons learned. | Must | Closure requires approval. |
| FR-EXE-015 | Benefits review | Schedule post-implementation benefit reviews. | Should | Actual benefit can be compared with business case. |

## 5.7 Financial Control and Payment Interface

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-FIN-001 | Financial view | Display approved budget, commitments, actuals, accruals and forecast. | Must | Values reconcile to authoritative source. |
| FR-FIN-002 | ERP integration | Receive or exchange approved project/PO/invoice/payment data with finance system. | Must | Interface errors are queued and reconciled. |
| FR-FIN-003 | Commitments | Associate procurement/contract commitments with Project ID. | Must | Commitments are included in available budget. |
| FR-FIN-004 | Invoice registration | Register invoice metadata and link contract/PO/deliverable. | Must | Duplicate invoice detection applies. |
| FR-FIN-005 | Three-way control | Validate contract/PO, accepted deliverable and invoice before certification. | Must | Mismatch blocks payment certification. |
| FR-FIN-006 | Payment certification | Route invoice/deliverable certification to delegated approvers. | Must | Approval is fully auditable. |
| FR-FIN-007 | Payment status | Receive payment status/reference from finance platform. | Must | Project team can view without editing source data. |
| FR-FIN-008 | Accruals | Capture/receive accrual estimates at reporting cut-off. | Should | Accruals included in project forecast. |
| FR-FIN-009 | Forecast final cost | Maintain estimate-at-completion and variance. | Must | Forecast history is retained. |
| FR-FIN-010 | Financial dashboard | Display budget, commitments, actuals, variance and cash-flow forecast. | Must | Portfolio and project drill-down available. |

## 5.8 Monitoring, Evaluation and Beneficiaries

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-ME-001 | M&E plan | Define monitoring schedule, indicators, methods and responsible officers. | Must | Plan is linked to project. |
| FR-ME-002 | Monitoring templates | Configure desktop/site monitoring forms by project type. | Must | Published template version is retained. |
| FR-ME-003 | Site visit | Schedule and capture site visit results on mobile-responsive interface. | Must | Visit has date, officials, findings and evidence. |
| FR-ME-004 | Evidence | Upload documents/photos and link to finding/output/beneficiary. | Must | Evidence metadata and hash/version retained. |
| FR-ME-005 | Findings | Create findings, severity, root cause and corrective actions. | Must | Open findings are tracked to closure. |
| FR-ME-006 | Corrective action | Assign owner, due date and closure evidence. | Must | Overdue action escalates. |
| FR-ME-007 | Beneficiary register | Maintain beneficiary/learner records where applicable. | Must | Personal data access is role restricted. |
| FR-ME-008 | Duplicate checks | Detect configurable duplicate beneficiary/funding conditions. | Must | Potential duplicate is flagged for review. |
| FR-ME-009 | Lifecycle | Track enrolment/participation/completion/outcome stages where applicable. | Should | Status history is retained. |
| FR-ME-010 | M&E dashboard | Display visits, findings, overdue actions, outputs and outcome trends. | Must | Filters by programme/project/provider. |

## 5.9 Risk, Compliance and Assurance

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-RSK-001 | Risk register | Maintain project/contract/programme risks with cause, event, consequence and ratings. | Must | Risk owner and review date mandatory. |
| FR-RSK-002 | Risk matrix | Configure likelihood/impact scales and heat map. | Must | Rating is calculated consistently. |
| FR-RSK-003 | Controls | Link risks to controls and control owners. | Should | Control assessment history retained. |
| FR-RSK-004 | Mitigation | Track treatment actions and residual risk. | Must | Overdue high-risk actions escalate. |
| FR-RSK-005 | Compliance obligations | Maintain configurable compliance obligations and attestations. | Should | Exceptions are reportable. |
| FR-RSK-006 | Audit findings | Register internal/external audit findings linked to project/process. | Must | Finding has owner, due date and evidence. |
| FR-RSK-007 | Combined assurance | Map management, risk/compliance, internal audit and external assurance coverage. | Should | Coverage gaps are visible. |
| FR-RSK-008 | Assurance dashboard | Show critical risks, findings, overdue actions and coverage. | Must | Drill-down available. |

## 5.10 Reporting, Analytics and Executive Dashboards

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-REP-001 | Operational reports | Provide standard project, procurement, contract, financial, M&E and risk reports. | Must | Reports export to Excel/PDF where applicable. |
| FR-REP-002 | Executive dashboard | Provide strategy-to-execution portfolio view. | Must | KPIs drill to transaction/evidence. |
| FR-REP-003 | Board reporting | Generate controlled Board/committee reporting pack datasets. | Must | Reporting period and version are retained. |
| FR-REP-004 | APP reporting | Aggregate verified project outputs to APP indicators. | Must | Every reported result traces to project/evidence. |
| FR-REP-005 | Exception reporting | Report overdue, non-compliant, over-budget and at-risk items. | Must | Exception thresholds configurable. |
| FR-REP-006 | Scheduled reports | Allow authorised users to schedule report delivery. | Should | Schedule can be disabled/changed. |
| FR-REP-007 | Ad-hoc analytics | Provide filterable analytical dataset or BI semantic model. | Should | Access respects row-level security. |
| FR-REP-008 | Data export | Allow authorised export subject to security and privacy controls. | Must | Export event is logged. |
| FR-REP-009 | Geographic view | Map projects/beneficiaries by province/district/municipality where data exists. | Should | Map respects privacy aggregation rules. |
| FR-REP-010 | Data quality dashboard | Show missing, invalid, duplicate and unreconciled data. | Must | Issue owner can resolve/close. |

## 5.11 Workflow, Notifications and Administration

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-ADM-001 | Workflow designer | Configure statuses, approval steps, conditions and escalations. | Must | Configuration version is auditable. |
| FR-ADM-002 | Delegations | Maintain authority by role, amount, transaction type and effective date. | Must | Expired delegation cannot approve. |
| FR-ADM-003 | Substitution | Support time-bound acting/substitute approvers. | Must | Substitution history retained. |
| FR-ADM-004 | Notifications | Send in-system/email notifications for assigned actions and events. | Must | Templates configurable. |
| FR-ADM-005 | Escalations | Escalate overdue actions through configurable hierarchy. | Must | Escalation event logged. |
| FR-ADM-006 | Reference data | Maintain controlled lists, codes, categories and statuses. | Must | Changes require authorised role. |
| FR-ADM-007 | Business calendar | Maintain working days, holidays and deadline rules. | Should | SLA calculations use calendar. |
| FR-ADM-008 | Configuration audit | Audit all administrative configuration changes. | Must | Old/new values retained. |
| FR-ADM-009 | Bulk import | Support validated bulk import for approved master/legacy data. | Should | Import produces error report. |
| FR-ADM-010 | Search | Provide global search across authorised projects, procurements, contracts and documents. | Must | Results respect access rights. |

# 6. Security, Privacy and Access Control Requirements

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| SEC-001 | SSO | Integrate with TETA-approved identity provider using modern federation standards. | Must | Users authenticate through approved IdP. |
| SEC-002 | MFA | Support MFA for privileged and designated users. | Must | Policy can be enforced by role/risk. |
| SEC-003 | RBAC | Authorise access using least-privilege role-based access control. | Must | Unauthorised endpoint/UI access is denied. |
| SEC-004 | Row-level security | Restrict data by portfolio/unit/project where required. | Must | Test user cannot access out-of-scope records. |
| SEC-005 | Segregation of duties | Prevent incompatible roles/actions in same transaction chain. | Must | Configured SoD violation blocks or escalates. |
| SEC-006 | Encryption in transit | Use current approved TLS for all network traffic. | Must | Security test confirms encrypted transport. |
| SEC-007 | Encryption at rest | Encrypt databases, backups and object/document storage. | Must | Encryption is enabled and keys controlled. |
| SEC-008 | Secrets | Store credentials/keys in approved secrets-management facility. | Must | Secrets are absent from source code/config files. |
| SEC-009 | Session security | Implement inactivity timeout, secure cookies/tokens and revocation. | Must | Expired/revoked session cannot transact. |
| SEC-010 | Audit trail | Maintain tamper-evident logs for material actions and approvals. | Must | Audit record cannot be altered by business user. |
| SEC-011 | Privacy | Apply minimisation, purpose limitation, retention and restricted access to personal information. | Must | Privacy controls documented and tested. |
| SEC-012 | Export controls | Log and restrict sensitive bulk exports. | Must | Export permission and audit event verified. |
| SEC-013 | Vulnerability management | Support secure SDLC, dependency scanning, patching and penetration testing. | Must | Critical findings resolved before go-live. |
| SEC-014 | Logging/SIEM | Forward security events to central monitoring/SIEM where available. | Should | Security events are searchable centrally. |
| SEC-015 | Backup security | Encrypt backups and restrict restore privileges. | Must | Restore test confirms controlled access. |

# 7. Data Model and Data Dictionary

The detailed physical schema will be produced during solution design. The following logical entities are mandatory. All core business entities shall contain created/updated timestamps, user/source identifiers, status, version/concurrency metadata and applicable audit references.

| Entity | Minimum logical attributes |
| --- | --- |
| StrategicPlan | Plan_ID, Name, Period_Start, Period_End, Version, Status |
| StrategicObjective | Objective_ID, Plan_ID, Code, Description, Owner |
| APPIndicator | Indicator_ID, Objective_ID, Name, Measure, Evidence_Rule |
| APPTarget | Target_ID, Indicator_ID, Year, Quarter, Target_Value, Actual_Verified |
| Programme | Programme_ID, Portfolio_ID, Name, Owner, Status |
| Project | Project_ID, Programme_ID, Name, Sponsor, Manager, Start, End, Status, Health |
| BusinessCase | BusinessCase_ID, Project_ID, Problem, Scope, Benefits, Estimate, Approval_Status |
| ProjectBudget | Budget_ID, Project_ID, FY, Cost_Category, Original, Revised, Forecast |
| Procurement | Procurement_ID, Project_ID, Method, Estimate, Planned_Dates, Status |
| Bid | Bid_ID, Procurement_ID, Bidder_ID, Receipt_Time, Status |
| Evaluation | Evaluation_ID, Bid_ID, Evaluator_ID, Stage, Score, Outcome |
| Supplier | Supplier_ID, Legal_Name, Registration_No, CSD/Reference, Status |
| Contract | Contract_ID, Project_ID, Procurement_ID, Supplier_ID, Value, Start, End, Status |
| ContractVariation | Variation_ID, Contract_ID, Type, Amount, Days, Reason, Approval |
| Deliverable | Deliverable_ID, Contract_ID, Project_ID, Due_Date, Acceptance_Status |
| Milestone | Milestone_ID, Project_ID, Baseline_Date, Forecast_Date, Actual_Date, Status |
| Task | Task_ID, Milestone_ID, Owner, Start, End, Percent_Complete |
| Invoice | Invoice_ID, Contract_ID, PO_Ref, Invoice_No, Amount, Status |
| Payment | Payment_ID, Invoice_ID, ERP_Reference, Amount, Payment_Date, Status |
| Beneficiary | Beneficiary_ID, Project_ID, Protected_Identifier, Intervention, Status |
| MonitoringVisit | Visit_ID, Project_ID, Date, Type, Officer, Outcome |
| Evidence | Evidence_ID, Parent_Type, Parent_ID, Document_ID, Evidence_Type, Verification_Status |
| Risk | Risk_ID, Parent_Type, Parent_ID, Description, Inherent, Residual, Owner, Status |
| Issue | Issue_ID, Project_ID, Severity, Description, Owner, Due_Date, Status |
| ChangeRequest | Change_ID, Project_ID, Type, Impact, Approval_Status |
| AuditFinding | Finding_ID, Project_ID, Source, Rating, Action_Owner, Due_Date, Status |
| Document | Document_ID, Parent_Type, Parent_ID, Type, Version, Classification, Repository_URI |
| WorkflowInstance | Workflow_ID, Entity_Type, Entity_ID, Definition_Version, State |
| Approval | Approval_ID, Workflow_ID, Step, Approver, Decision, Decision_Time |
| UserRole | User_ID, Role_ID, Scope, Effective_From, Effective_To |
| AuditLog | Audit_ID, User_ID, Timestamp, Module, Entity, Action, Old_Value, New_Value |

## 7.1 Data quality rules

Unique business identifiers shall be enforced for projects, contracts, procurements and configured supplier identifiers.

Mandatory fields shall be validated both client-side and server-side.

Reference values shall use controlled master data rather than unrestricted free text where practicable.

Financial amounts shall store currency and precision consistently.

Dates/times shall be stored with timezone-aware server timestamps; user display shall follow approved local conventions.

Personally identifiable information shall be minimised and masked in views/reports where full visibility is unnecessary.

Interfaces shall implement reconciliation counts, control totals, error queues and retry rules.

# 8. Integration and API Specification

| Interface | Direction | Minimum data | Pattern / control |
| --- | --- | --- | --- |
| Identity/HR | Inbound | User identity, organisation, role attributes, active status | OIDC/SAML/approved directory; scheduled reconciliation |
| Finance/ERP | Bi-directional or inbound authoritative | Budget, supplier reference, PO, commitments, invoices, payments, GL/project references | REST/API preferred; secure batch fallback; reconciliation required |
| Document repository | Bi-directional | Document metadata, content URI, versions, retention | API; access token scoped to user/service |
| Email/notification | Outbound | Recipient, template, transaction reference | Approved mail service; delivery status logged |
| BI/Analytics | Outbound/read | Curated reporting model | Read replica/semantic model/API; row-level security |
| External regulatory/reporting | As approved | Prescribed procurement/performance datasets | API/file export; schema validation and approval |

## 8.1 API standards

REST/JSON shall be the default integration style; OpenAPI documentation shall be supplied.

APIs shall use versioned endpoints and backward-compatible change practices.

OAuth 2.0/OIDC or approved service-to-service authentication shall be used.

All requests shall have correlation IDs for traceability.

Idempotency controls shall be implemented for financial or duplicate-sensitive write operations.

API errors shall return standard codes and non-sensitive diagnostic messages.

Rate limits, timeouts, retries and circuit-breaker behaviour shall be documented.

## 8.2 Illustrative endpoints

GET /api/v1/projects | POST /api/v1/projects | GET /api/v1/projects/{id} | GET /api/v1/projects/{id}/budget | GET /api/v1/projects/{id}/contracts | POST /api/v1/procurements | POST /api/v1/contracts | POST /api/v1/deliverables | POST /api/v1/invoices | POST /api/v1/workflows/{id}/decisions

# 9. Workflow and Business Rules

| Rule ID | Business rule |
| --- | --- |
| BR-001 | An active Project ID shall be generated only after the required business-case approval. |
| BR-002 | A procurement request shall reference an approved project and confirmed budget unless an approved exception applies. |
| BR-003 | An evaluator shall not access bid content until required declarations are completed. |
| BR-004 | An award shall not create an executable contract until all required approvals and conditions are satisfied. |
| BR-005 | Original project and contract baselines shall remain immutable; approved changes create revisions. |
| BR-006 | Payment certification shall require a valid contract/PO reference, accepted deliverable and valid invoice. |
| BR-007 | A user shall not approve a transaction beyond their effective delegation. |
| BR-008 | Configured segregation-of-duties conflicts shall block or route an approved exception process. |
| BR-009 | APP achievement shall not be final until evidence is verified under the indicator evidence rule. |
| BR-010 | A project/contract shall not close while mandatory open financial, contractual, evidence or assurance items remain unresolved unless a formally approved exception is recorded. |
| BR-011 | All overrides and exceptions shall require reason, authority and audit record. |
| BR-012 | Policy thresholds and evaluation rules shall be effective-dated and versioned. |

# 10. User Roles and Permission Model

| Role | Primary permissions |
| --- | --- |
| Accounting Authority / Board | Read executive portfolio/APP/assurance reports; approve only where delegation/policy requires. |
| CEO / Executive Authority | Executive approvals; portfolio oversight; strategic performance. |
| CFO | Budget/financial/SCM oversight; delegated approvals. |
| Head: PMO / Projects | Portfolio governance, stage gates, standards, escalations. |
| Head: SCM / SCM Officer | Procurement plan, sourcing, committee administration, award records. |
| Programme/Project Manager | Business case, plan, schedule, deliverables, status, risks, certification. |
| Contract Manager | Contract obligations, performance, variations, expiry and close-out. |
| Finance Officer | Budget/commitment/invoice/payment validation and ERP reconciliation. |
| Strategy/Performance Officer | APP hierarchy, targets, evidence verification and reporting. |
| M&E Officer | Monitoring plans, visits, findings, evidence and outputs. |
| Risk/Compliance | Risk/control/compliance review and actions. |
| Internal Audit | Read-only audit access plus findings/action monitoring as authorised. |
| Committee Member/Evaluator | Time-bound access to assigned procurement evaluation functions. |
| Supplier/Implementing Partner | Restricted portal access to own submissions, contracts, deliverables and reports. |
| System Administrator | Technical/configuration administration without business approval authority. |
| Security Administrator | Identity/role administration subject to dual control and audit. |

# 11. Reporting Catalogue

| ID | Report | Audience | Typical frequency |
| --- | --- | --- | --- |
| RPT-001 | Strategic/APP performance dashboard | Executive/Board | Monthly/Quarterly |
| RPT-002 | Project portfolio health report | PMO/Executive | Weekly/Monthly |
| RPT-003 | Procurement plan vs actual | SCM/CFO | Monthly |
| RPT-004 | Procurement ageing and bottlenecks | SCM/PMO | Weekly |
| RPT-005 | Contract register and expiry forecast | Contract Management/CFO | Monthly |
| RPT-006 | Contract variations and extensions | CFO/Executive/Audit | Monthly |
| RPT-007 | Project budget/commitment/actual/forecast | PMO/Finance | Monthly |
| RPT-008 | Invoice/payment certification status | Finance/Projects | Weekly |
| RPT-009 | Supplier performance report | SCM/Contract Management | Quarterly |
| RPT-010 | M&E visits/findings/corrective actions | M&E/Executive | Monthly |
| RPT-011 | Risk heat map and overdue mitigations | Risk/Executive | Monthly |
| RPT-012 | Audit findings and action status | Audit/Executive | Monthly |
| RPT-013 | APP evidence verification report | Performance/Audit | Quarterly |
| RPT-014 | Project close-out and benefits report | PMO/Executive | Quarterly |
| RPT-015 | Data quality and interface reconciliation | ICT/Data Owners | Daily/Weekly |

# 12. Non-Functional Requirements

| ID | Requirement | Specification | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| NFR-001 | Availability | Production availability target of at least 99.5% excluding approved maintenance, subject to final SLA. | Must | Monthly availability report meets target. |
| NFR-002 | Performance | 95th percentile response for common interactive transactions ≤3 seconds under agreed normal load; complex reports may have separate targets. | Must | Performance test demonstrates target. |
| NFR-003 | Scalability | Scale to at least 2x agreed initial peak concurrent users and 3x initial data volume without redesign. | Must | Load test meets sizing model. |
| NFR-004 | Concurrency | Prevent lost updates using optimistic/pessimistic controls appropriate to transaction. | Must | Concurrent update test passes. |
| NFR-005 | Resilience | Application services shall recover gracefully from transient dependency failures. | Must | Failure/retry tests pass. |
| NFR-006 | RPO | Production recovery point objective shall be ≤4 hours unless BIA sets stricter target. | Must | Backup/restore evidence meets target. |
| NFR-007 | RTO | Production recovery time objective shall be ≤8 hours unless BIA sets stricter target. | Must | DR exercise meets target. |
| NFR-008 | Accessibility | UI shall target WCAG 2.1 AA for core user journeys. | Should | Accessibility audit has no unresolved critical defects. |
| NFR-009 | Browser | Support current enterprise-supported versions of Edge and Chrome; other browsers by agreed matrix. | Must | Compatibility tests pass. |
| NFR-010 | Responsive | Core workflows shall work on standard desktop and tablet resolutions; field M&E shall support mobile responsive use. | Must | Responsive UAT passes. |
| NFR-011 | Maintainability | Business rules, templates, notifications, thresholds and workflows shall be configurable where specified. | Must | Admin can change configured rule without code deployment. |
| NFR-012 | Observability | Expose application health, logs, metrics and correlation IDs. | Must | Operations dashboard receives telemetry. |
| NFR-013 | Data retention | Retention shall be configurable by record class and legal/policy schedule. | Must | Retention policy can be demonstrated. |
| NFR-014 | Interoperability | APIs shall use documented open standards and versioning. | Must | API conformance review passes. |
| NFR-015 | Auditability | Material transactions shall be reconstructable end-to-end from audit data. | Must | Sample audit trace reconstructs full chain. |
| NFR-016 | Usability | Common role-specific landing pages shall surface assigned actions, deadlines and exceptions. | Should | UAT users complete defined journeys without workaround. |

# 13. User Interface Requirements

Role-specific home page with KPIs, tasks, approvals, alerts and recently accessed records.

Consistent global navigation across Strategy, Portfolio, Procurement, Contracts, Projects, Performance and Assurance.

Global authorised search with filters and saved views.

Record pages shall use clear summary, workflow/status, financial, document, activity and audit tabs where relevant.

Forms shall show mandatory fields, inline validation, save-as-draft and unsaved-change warnings.

Dashboards shall support drill-down from KPI to source transactions and evidence.

Tables shall support sorting, filtering, pagination and authorised export.

Critical warnings and compliance exceptions shall be visually distinguishable and accessible.

Supplier portal shall expose only the supplier’s own permitted records and actions.

# 14. Audit Trail, Records and Evidence

For each material transaction the system shall record who performed the action, timestamp, entity/transaction, action, workflow step, old/new values where applicable, approval decision, reason/comment and correlation/session metadata. Business users shall not be able to edit or delete audit records.

Evidence shall be stored with metadata including Evidence ID, parent transaction, evidence type, document version, uploader/source, upload date, classification, verification status, verifier and verification date. Where supported by the repository, file integrity hashes shall be retained.

# 15. Data Migration Requirements

Perform source inventory and data profiling before migration.

Define mapping from legacy project, procurement, contract, supplier, financial-reference and performance data to the target model.

Clean duplicates and invalid reference data through approved business-owner rules.

Execute at least one mock migration before UAT and one dress rehearsal before production cutover.

Produce control totals and reconciliation reports for every migration cycle.

Retain legacy source references to support audit traceability.

Obtain formal business-owner sign-off on migrated data before go-live.

# 16. Testing and Quality Assurance

| Test stage | Minimum requirement |
| --- | --- |
| Unit testing | Automated tests for domain rules, calculations and service logic. |
| API/integration testing | Positive/negative contract tests, authentication, retries and reconciliation. |
| System testing | End-to-end functional workflows across all modules. |
| Security testing | SAST/dependency scanning, configuration review and independent penetration testing. |
| Performance testing | Load, stress and endurance tests against agreed sizing. |
| DR/restore testing | Backup restoration and disaster-recovery exercise. |
| UAT | Role-based business scenarios executed and signed off by TETA. |
| Regression | Automated/manual regression suite before each production release. |

## 16.1 Critical UAT scenarios

Create APP target → approve business case → generate Project ID → allocate budget.

Create procurement requirement → specification → evaluation → adjudication → award → contract.

Create contract deliverables → complete project milestone → accept evidence → certify invoice → receive payment status.

Submit change request → assess schedule/cost/contract impact → approve → create revised baseline while preserving original.

Capture monitoring finding → corrective action → escalation → closure evidence.

Aggregate verified project result into APP performance and drill back to evidence.

Attempt approval beyond delegation and verify system blocks transaction.

Attempt incompatible SoD transaction and verify control.

Close project/contract with unresolved mandatory item and verify system prevents closure.

Trace a sample transaction from strategic objective to payment/performance evidence through audit history.

# 17. DevSecOps, Release and Environment Management

All source code and infrastructure/configuration scripts shall be version controlled.

CI/CD shall build, test, scan and deploy through controlled environment gates.

Production deployment shall require authorised change approval.

Database schema changes shall use versioned migration scripts with rollback/forward-fix strategy.

Secrets shall not be embedded in source repositories or deployment scripts.

Release notes shall identify features, fixes, database changes, configuration changes and known issues.

Emergency changes shall follow a documented, auditable process.

# 18. Solution Acceptance and Go-Live Criteria

| Area | Acceptance gate |
| --- | --- |
| Functional | All Must requirements implemented or formally waived; no open Severity 1 defects. |
| UAT | Signed business acceptance for critical end-to-end scenarios. |
| Security | No unresolved critical/high security vulnerability without formally approved risk acceptance. |
| Performance | Agreed response, concurrency and load targets achieved. |
| Data | Migration reconciled and signed off by data owners. |
| Integration | All production interfaces passed reconciliation and failure-recovery tests. |
| DR | Backup restore and DR procedure successfully demonstrated. |
| Operations | Monitoring, support model, runbooks and escalation contacts approved. |
| Training | Role-based training and administrator training completed. |
| Documentation | Architecture, configuration, API, data dictionary, admin, user and support documentation delivered. |

# 19. Implementation Work Packages

| Phase | Primary outputs |
| --- | --- |
| 1. Discovery & validation | Validated requirements, current-state mapping, policy/delegation matrix, interface inventory. |
| 2. Architecture & UX | Solution architecture, data model, security design, wireframes, integration design. |
| 3. Foundation | Identity, RBAC, workflow engine, master data, audit, documents, DevSecOps. |
| 4. Strategy/Portfolio/Projects | APP, business case, portfolio, planning, schedules, risks and reporting. |
| 5. Procurement/Contracts | Demand plan, sourcing/evaluation, award, contract lifecycle and supplier performance. |
| 6. Finance/M&E/Performance | ERP integration, certification, M&E, evidence and APP aggregation. |
| 7. BI/Assurance | Executive dashboards, audit, combined assurance and data-quality monitoring. |
| 8. Migration/UAT/Training | Legacy migration, UAT, training, cutover rehearsal. |
| 9. Go-live & hypercare | Production deployment, stabilisation, defect resolution, handover. |

# 20. Requirements Traceability Matrix - Initial Baseline

| Requirement ID | Short name | Module | Priority | Design ref | Test case | Status |
| --- | --- | --- | --- | --- | --- | --- |
| FR-STR-001 | Planning periods | Strategy and APP Management | Must | TBD | TBD | Not Tested |
| FR-STR-002 | Strategic hierarchy | Strategy and APP Management | Must | TBD | TBD | Not Tested |
| FR-STR-003 | APP targets | Strategy and APP Management | Must | TBD | TBD | Not Tested |
| FR-STR-004 | Project alignment | Strategy and APP Management | Must | TBD | TBD | Not Tested |
| FR-STR-005 | Contribution rules | Strategy and APP Management | Must | TBD | TBD | Not Tested |
| FR-STR-006 | Performance evidence | Strategy and APP Management | Must | TBD | TBD | Not Tested |
| FR-STR-007 | Version control | Strategy and APP Management | Must | TBD | TBD | Not Tested |
| FR-STR-008 | Forecasting | Strategy and APP Management | Should | TBD | TBD | Not Tested |
| FR-STR-009 | Strategic dashboard | Strategy and APP Management | Must | TBD | TBD | Not Tested |
| FR-STR-010 | Approval workflow | Strategy and APP Management | Must | TBD | TBD | Not Tested |
| FR-PPM-001 | Project pipeline | Portfolio, Programme and Project Initiation | Must | TBD | TBD | Not Tested |
| FR-PPM-002 | Business case | Portfolio, Programme and Project Initiation | Must | TBD | TBD | Not Tested |
| FR-PPM-003 | Prioritisation | Portfolio, Programme and Project Initiation | Should | TBD | TBD | Not Tested |
| FR-PPM-004 | Approval | Portfolio, Programme and Project Initiation | Must | TBD | TBD | Not Tested |
| FR-PPM-005 | Project ID | Portfolio, Programme and Project Initiation | Must | TBD | TBD | Not Tested |
| FR-PPM-006 | Portfolio hierarchy | Portfolio, Programme and Project Initiation | Must | TBD | TBD | Not Tested |
| FR-PPM-007 | Project charter | Portfolio, Programme and Project Initiation | Must | TBD | TBD | Not Tested |
| FR-PPM-008 | Stakeholders | Portfolio, Programme and Project Initiation | Must | TBD | TBD | Not Tested |
| FR-PPM-009 | Stage gates | Portfolio, Programme and Project Initiation | Must | TBD | TBD | Not Tested |
| FR-PPM-010 | Project status | Portfolio, Programme and Project Initiation | Must | TBD | TBD | Not Tested |
| FR-BUD-001 | Project budget | Budget and Procurement Planning | Must | TBD | TBD | Not Tested |
| FR-BUD-002 | Budget versions | Budget and Procurement Planning | Must | TBD | TBD | Not Tested |
| FR-BUD-003 | Demand plan | Budget and Procurement Planning | Must | TBD | TBD | Not Tested |
| FR-BUD-004 | Procurement plan | Budget and Procurement Planning | Must | TBD | TBD | Not Tested |
| FR-BUD-005 | Budget availability | Budget and Procurement Planning | Must | TBD | TBD | Not Tested |
| FR-BUD-006 | Commitment forecast | Budget and Procurement Planning | Should | TBD | TBD | Not Tested |
| FR-BUD-007 | Procurement method | Budget and Procurement Planning | Must | TBD | TBD | Not Tested |
| FR-BUD-008 | Threshold rules | Budget and Procurement Planning | Must | TBD | TBD | Not Tested |
| FR-BUD-009 | Plan variance | Budget and Procurement Planning | Must | TBD | TBD | Not Tested |
| FR-BUD-010 | Carry-over | Budget and Procurement Planning | Should | TBD | TBD | Not Tested |
| FR-SCM-001 | Requisition | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-002 | Specification/TOR | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-003 | Committee setup | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-004 | Declarations | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-005 | Publication | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-006 | Bid receipt | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-007 | Compliance evaluation | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-008 | Technical evaluation | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-009 | Price/preference | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-010 | Due diligence | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-011 | Adjudication | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-012 | Award | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-013 | Unsuccessful bidders | Procurement and Bid Management | Should | TBD | TBD | Not Tested |
| FR-SCM-014 | Cancellation/re-advertisement | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-015 | Deviation/exception | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-016 | Publication reporting | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-017 | Procurement dashboard | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-SCM-018 | Supplier linkage | Procurement and Bid Management | Must | TBD | TBD | Not Tested |
| FR-CON-001 | Contract creation | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-002 | Contract register | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-003 | Obligations | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-004 | Payment schedule | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-005 | Contract documents | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-006 | Expiry alerts | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-007 | Variations | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-008 | Extensions | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-009 | Ceiling control | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-010 | Performance reviews | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-011 | Breach/remedy | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-012 | Contract risk | Contract Management | Should | TBD | TBD | Not Tested |
| FR-CON-013 | Close-out | Contract Management | Must | TBD | TBD | Not Tested |
| FR-CON-014 | Supplier history | Contract Management | Should | TBD | TBD | Not Tested |
| FR-CON-015 | Contract dashboard | Contract Management | Must | TBD | TBD | Not Tested |
| FR-EXE-001 | WBS | Project Planning and Execution | Must | TBD | TBD | Not Tested |
| FR-EXE-002 | Baseline schedule | Project Planning and Execution | Must | TBD | TBD | Not Tested |
| FR-EXE-003 | Dependencies | Project Planning and Execution | Should | TBD | TBD | Not Tested |
| FR-EXE-004 | Gantt | Project Planning and Execution | Must | TBD | TBD | Not Tested |
| FR-EXE-005 | Progress | Project Planning and Execution | Must | TBD | TBD | Not Tested |
| FR-EXE-006 | Milestones | Project Planning and Execution | Must | TBD | TBD | Not Tested |
| FR-EXE-007 | Resource assignment | Project Planning and Execution | Should | TBD | TBD | Not Tested |
| FR-EXE-008 | Issues | Project Planning and Execution | Must | TBD | TBD | Not Tested |
| FR-EXE-009 | Dependencies register | Project Planning and Execution | Should | TBD | TBD | Not Tested |
| FR-EXE-010 | Change control | Project Planning and Execution | Must | TBD | TBD | Not Tested |
| FR-EXE-011 | Project health | Project Planning and Execution | Must | TBD | TBD | Not Tested |
| FR-EXE-012 | Status report | Project Planning and Execution | Must | TBD | TBD | Not Tested |
| FR-EXE-013 | Collaboration | Project Planning and Execution | Should | TBD | TBD | Not Tested |
| FR-EXE-014 | Project closure | Project Planning and Execution | Must | TBD | TBD | Not Tested |
| FR-EXE-015 | Benefits review | Project Planning and Execution | Should | TBD | TBD | Not Tested |
| FR-FIN-001 | Financial view | Financial Control and Payment Interface | Must | TBD | TBD | Not Tested |
| FR-FIN-002 | ERP integration | Financial Control and Payment Interface | Must | TBD | TBD | Not Tested |
| FR-FIN-003 | Commitments | Financial Control and Payment Interface | Must | TBD | TBD | Not Tested |
| FR-FIN-004 | Invoice registration | Financial Control and Payment Interface | Must | TBD | TBD | Not Tested |
| FR-FIN-005 | Three-way control | Financial Control and Payment Interface | Must | TBD | TBD | Not Tested |
| FR-FIN-006 | Payment certification | Financial Control and Payment Interface | Must | TBD | TBD | Not Tested |
| FR-FIN-007 | Payment status | Financial Control and Payment Interface | Must | TBD | TBD | Not Tested |
| FR-FIN-008 | Accruals | Financial Control and Payment Interface | Should | TBD | TBD | Not Tested |
| FR-FIN-009 | Forecast final cost | Financial Control and Payment Interface | Must | TBD | TBD | Not Tested |
| FR-FIN-010 | Financial dashboard | Financial Control and Payment Interface | Must | TBD | TBD | Not Tested |
| FR-ME-001 | M&E plan | Monitoring, Evaluation and Beneficiaries | Must | TBD | TBD | Not Tested |
| FR-ME-002 | Monitoring templates | Monitoring, Evaluation and Beneficiaries | Must | TBD | TBD | Not Tested |
| FR-ME-003 | Site visit | Monitoring, Evaluation and Beneficiaries | Must | TBD | TBD | Not Tested |
| FR-ME-004 | Evidence | Monitoring, Evaluation and Beneficiaries | Must | TBD | TBD | Not Tested |
| FR-ME-005 | Findings | Monitoring, Evaluation and Beneficiaries | Must | TBD | TBD | Not Tested |
| FR-ME-006 | Corrective action | Monitoring, Evaluation and Beneficiaries | Must | TBD | TBD | Not Tested |
| FR-ME-007 | Beneficiary register | Monitoring, Evaluation and Beneficiaries | Must | TBD | TBD | Not Tested |
| FR-ME-008 | Duplicate checks | Monitoring, Evaluation and Beneficiaries | Must | TBD | TBD | Not Tested |
| FR-ME-009 | Lifecycle | Monitoring, Evaluation and Beneficiaries | Should | TBD | TBD | Not Tested |
| FR-ME-010 | M&E dashboard | Monitoring, Evaluation and Beneficiaries | Must | TBD | TBD | Not Tested |
| FR-RSK-001 | Risk register | Risk, Compliance and Assurance | Must | TBD | TBD | Not Tested |
| FR-RSK-002 | Risk matrix | Risk, Compliance and Assurance | Must | TBD | TBD | Not Tested |
| FR-RSK-003 | Controls | Risk, Compliance and Assurance | Should | TBD | TBD | Not Tested |
| FR-RSK-004 | Mitigation | Risk, Compliance and Assurance | Must | TBD | TBD | Not Tested |
| FR-RSK-005 | Compliance obligations | Risk, Compliance and Assurance | Should | TBD | TBD | Not Tested |
| FR-RSK-006 | Audit findings | Risk, Compliance and Assurance | Must | TBD | TBD | Not Tested |
| FR-RSK-007 | Combined assurance | Risk, Compliance and Assurance | Should | TBD | TBD | Not Tested |
| FR-RSK-008 | Assurance dashboard | Risk, Compliance and Assurance | Must | TBD | TBD | Not Tested |
| FR-REP-001 | Operational reports | Reporting, Analytics and Executive Dashboards | Must | TBD | TBD | Not Tested |
| FR-REP-002 | Executive dashboard | Reporting, Analytics and Executive Dashboards | Must | TBD | TBD | Not Tested |
| FR-REP-003 | Board reporting | Reporting, Analytics and Executive Dashboards | Must | TBD | TBD | Not Tested |
| FR-REP-004 | APP reporting | Reporting, Analytics and Executive Dashboards | Must | TBD | TBD | Not Tested |
| FR-REP-005 | Exception reporting | Reporting, Analytics and Executive Dashboards | Must | TBD | TBD | Not Tested |
| FR-REP-006 | Scheduled reports | Reporting, Analytics and Executive Dashboards | Should | TBD | TBD | Not Tested |
| FR-REP-007 | Ad-hoc analytics | Reporting, Analytics and Executive Dashboards | Should | TBD | TBD | Not Tested |
| FR-REP-008 | Data export | Reporting, Analytics and Executive Dashboards | Must | TBD | TBD | Not Tested |
| FR-REP-009 | Geographic view | Reporting, Analytics and Executive Dashboards | Should | TBD | TBD | Not Tested |
| FR-REP-010 | Data quality dashboard | Reporting, Analytics and Executive Dashboards | Must | TBD | TBD | Not Tested |
| FR-ADM-001 | Workflow designer | Workflow, Notifications and Administration | Must | TBD | TBD | Not Tested |
| FR-ADM-002 | Delegations | Workflow, Notifications and Administration | Must | TBD | TBD | Not Tested |
| FR-ADM-003 | Substitution | Workflow, Notifications and Administration | Must | TBD | TBD | Not Tested |
| FR-ADM-004 | Notifications | Workflow, Notifications and Administration | Must | TBD | TBD | Not Tested |
| FR-ADM-005 | Escalations | Workflow, Notifications and Administration | Must | TBD | TBD | Not Tested |
| FR-ADM-006 | Reference data | Workflow, Notifications and Administration | Must | TBD | TBD | Not Tested |
| FR-ADM-007 | Business calendar | Workflow, Notifications and Administration | Should | TBD | TBD | Not Tested |
| FR-ADM-008 | Configuration audit | Workflow, Notifications and Administration | Must | TBD | TBD | Not Tested |
| FR-ADM-009 | Bulk import | Workflow, Notifications and Administration | Should | TBD | TBD | Not Tested |
| FR-ADM-010 | Search | Workflow, Notifications and Administration | Must | TBD | TBD | Not Tested |
| SEC-001 | SSO | Security | Must | TBD | TBD | Not Tested |
| SEC-002 | MFA | Security | Must | TBD | TBD | Not Tested |
| SEC-003 | RBAC | Security | Must | TBD | TBD | Not Tested |
| SEC-004 | Row-level security | Security | Must | TBD | TBD | Not Tested |
| SEC-005 | Segregation of duties | Security | Must | TBD | TBD | Not Tested |
| SEC-006 | Encryption in transit | Security | Must | TBD | TBD | Not Tested |
| SEC-007 | Encryption at rest | Security | Must | TBD | TBD | Not Tested |
| SEC-008 | Secrets | Security | Must | TBD | TBD | Not Tested |
| SEC-009 | Session security | Security | Must | TBD | TBD | Not Tested |
| SEC-010 | Audit trail | Security | Must | TBD | TBD | Not Tested |
| SEC-011 | Privacy | Security | Must | TBD | TBD | Not Tested |
| SEC-012 | Export controls | Security | Must | TBD | TBD | Not Tested |
| SEC-013 | Vulnerability management | Security | Must | TBD | TBD | Not Tested |
| SEC-014 | Logging/SIEM | Security | Should | TBD | TBD | Not Tested |
| SEC-015 | Backup security | Security | Must | TBD | TBD | Not Tested |
| NFR-001 | Availability | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-002 | Performance | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-003 | Scalability | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-004 | Concurrency | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-005 | Resilience | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-006 | RPO | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-007 | RTO | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-008 | Accessibility | Non-functional | Should | TBD | TBD | Not Tested |
| NFR-009 | Browser | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-010 | Responsive | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-011 | Maintainability | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-012 | Observability | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-013 | Data retention | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-014 | Interoperability | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-015 | Auditability | Non-functional | Must | TBD | TBD | Not Tested |
| NFR-016 | Usability | Non-functional | Should | TBD | TBD | Not Tested |

# Appendix A - Reference Sources

| Reference | Official source |
| --- | --- |
| TETA Strategic Plans and APP publications | https://www.teta.org.za/index.php/publications/strategic-plans |
| TETA Annual Performance Plan 2026-2027 | https://teta.org.za/index.php/publications/annual-performance-plans/file/596-annual-performance-plan-2026-2027 |
| TETA SCM Overview | https://www.teta.org.za/index.php?Itemid=1315&id=156&option=com_content&view=article |
| TETA Current Tenders / PMO procurement evidence | https://www.teta.org.za/index.php/procurement/current-tenders |
| National Treasury - PFMA Public Entities | https://www.treasury.gov.za/legislation/pfma/public%20entities/ |
| National Treasury - Treasury Regulations | https://www.treasury.gov.za/legislation/pfma/regulations/ |
| National Treasury / OCPO - SCM Instruction Notes | https://ocpo.treasury.gov.za/legislation/Instruction%20Notes/default.aspx |
| National Treasury - SCM Guidelines | https://www.treasury.gov.za/divisions/ocpo/sc/Guidelines/ |

# Appendix B - Glossary

| Term | Meaning |
| --- | --- |
| APP | Annual Performance Plan |
| BI | Business Intelligence |
| CFO | Chief Financial Officer |
| ERP | Enterprise Resource Planning |
| M&E | Monitoring and Evaluation |
| MFA | Multi-Factor Authentication |
| PMO | Project Management Office |
| POPIA | Protection of Personal Information Act |
| PFMA | Public Finance Management Act |
| RBAC | Role-Based Access Control |
| RPO | Recovery Point Objective |
| RTO | Recovery Time Objective |
| SCM | Supply Chain Management |
| SETA | Sector Education and Training Authority |
| SLA | Service Level Agreement |
| SoD | Segregation of Duties |
| SSP | Sector Skills Plan |
| UAT | User Acceptance Testing |
| WBS | Work Breakdown Structure |

# Appendix C - Developer Handover Deliverables

Approved SRS and requirements traceability matrix.

Current-state and future-state BPMN/process maps.

Solution architecture and deployment diagrams.

Logical and physical data models plus full data dictionary.

API catalogue and OpenAPI specifications.

Workflow catalogue, approval/delegation matrix and business-rules catalogue.

Screen inventory, wireframes and UX design system.

Security architecture, threat model and SoD matrix.

Report/dashboard catalogue and BI semantic model.

Migration strategy, mappings and reconciliation plan.

Test strategy, test cases, UAT scripts and defect register.

Operations runbook, DR plan, support model and administrator/user manuals.

# PART II — TECHNICAL DESIGN FOR SOFTWARE DEVELOPMENT

This part translates the approved business and system requirements into an implementable reference design for software architects, developers, database engineers, integration engineers, QA engineers and DevSecOps personnel. The code is illustrative reference code and must be adapted to TETA’s approved technology standards, security architecture, infrastructure and integration contracts.

# 21. Reference Technology Architecture

| Component | Reference implementation | Design requirement |
| --- | --- | --- |
| Web application | React + TypeScript | Responsive SPA; role-aware navigation; accessibility; API-only business transactions. |
| Backend services | ASP.NET Core 8 / C# | Modular monolith initially, with bounded contexts that can be separated later. |
| Database | PostgreSQL 16 or SQL Server | Relational integrity, row versioning, indexed business identifiers, encrypted backups. |
| ORM | Entity Framework Core | Migrations, transactions, concurrency controls and parameterised queries. |
| Authentication | Microsoft Entra ID / OpenID Connect | SSO, MFA, service principals and group/claim mapping. |
| Authorisation | ASP.NET Core policies + application RBAC | Role, scope, delegation and segregation-of-duties enforcement. |
| Workflow | BPMN/workflow engine or configurable application workflow service | Versioned workflow definitions, timers, approvals and escalations. |
| Documents | SharePoint/DMS/Object storage | Metadata in application DB; binary content in approved repository. |
| Messaging | Azure Service Bus/RabbitMQ/equivalent | Reliable asynchronous integration, notifications and outbox processing. |
| Reporting | Power BI/equivalent | Curated reporting model; row-level security; no direct write-back to OLTP. |
| Observability | OpenTelemetry + central logging/SIEM | Correlation IDs, structured logs, metrics and security events. |
| Deployment | Containers + CI/CD | DEV/QA/UAT/PROD separation; automated build/test/security scan. |

# 22. Recommended Application Structure

src/
  Teta.Ippcms.Api/                 # HTTP API, auth, middleware
  Teta.Ippcms.Application/         # use cases, commands, queries, validators
  Teta.Ippcms.Domain/              # entities, value objects, domain rules
  Teta.Ippcms.Infrastructure/      # EF Core, DMS, messaging, integrations
  Teta.Ippcms.Contracts/           # API DTOs and integration contracts
  Teta.Ippcms.Worker/              # scheduled jobs, notifications, outbox
  Teta.Ippcms.Reporting/           # reporting projections/export services
tests/
  Teta.Ippcms.UnitTests/
  Teta.Ippcms.IntegrationTests/
  Teta.Ippcms.ArchitectureTests/
web/
  teta-ippcms-ui/                  # React/TypeScript frontend

# 23. Bounded Contexts / Modules

| Module | Aggregate roots | Key responsibilities |
| --- | --- | --- |
| Strategy | StrategicPlan, APPIndicator, APPTarget | Planning hierarchy, target versions, project contribution rules. |
| Portfolio | Programme, Project, BusinessCase | Pipeline, approvals, stage gates, project master. |
| Budget | ProjectBudget | Budget versions, availability, forecast and funding source. |
| Procurement | Procurement, Bid, Evaluation, Award | Demand plan, sourcing, evaluation, adjudication and award. |
| Contracts | Contract, ContractVariation, Deliverable | Obligations, milestones, variations, performance and close-out. |
| Execution | ProjectBaseline, Milestone, Task, ChangeRequest | WBS, schedules, progress, dependencies and changes. |
| Finance Interface | Invoice, PaymentReference | Certification, ERP reconciliation and project financial view. |
| M&E | MonitoringVisit, Finding, Beneficiary | Monitoring, evidence, outputs and corrective actions. |
| Risk/Assurance | Risk, AuditFinding, CorrectiveAction | Risk treatment, audit findings and combined assurance. |
| Workflow/Admin | WorkflowInstance, Approval, Delegation | Approvals, delegations, escalation, master data. |

# 24. Core Domain Model

## 24.1 Project entity

public sealed class Project
{
    public Guid Id { get; private set; }
    public string ProjectNumber { get; private set; } = default!;
    public string Name { get; private set; } = default!;
    public Guid ProgrammeId { get; private set; }
    public Guid SponsorUserId { get; private set; }
    public Guid ProjectManagerUserId { get; private set; }
    public ProjectStatus Status { get; private set; }
    public DateOnly PlannedStart { get; private set; }
    public DateOnly PlannedEnd { get; private set; }
    public decimal ApprovedBudget { get; private set; }
    public int Version { get; private set; }

    private Project() { }

    public static Project Create(
        string projectNumber, string name, Guid programmeId,
        Guid sponsorUserId, Guid managerUserId,
        DateOnly start, DateOnly end, decimal approvedBudget)
    {
        if (end < start) throw new DomainException("End date precedes start date.");
        if (approvedBudget < 0) throw new DomainException("Budget cannot be negative.");

        return new Project {
            Id = Guid.NewGuid(),
            ProjectNumber = projectNumber,
            Name = name.Trim(),
            ProgrammeId = programmeId,
            SponsorUserId = sponsorUserId,
            ProjectManagerUserId = managerUserId,
            PlannedStart = start,
            PlannedEnd = end,
            ApprovedBudget = approvedBudget,
            Status = ProjectStatus.Approved,
            Version = 1
        };
    }
}

## 24.2 Contract and deliverable model

public sealed class Contract
{
    public Guid Id { get; private set; }
    public Guid ProjectId { get; private set; }
    public Guid SupplierId { get; private set; }
    public string ContractNumber { get; private set; } = default!;
    public decimal OriginalValue { get; private set; }
    public decimal ApprovedVariations { get; private set; }
    public decimal RevisedValue => OriginalValue + ApprovedVariations;
    public DateOnly StartDate { get; private set; }
    public DateOnly OriginalEndDate { get; private set; }
    public DateOnly CurrentEndDate { get; private set; }

    public void ApplyApprovedVariation(decimal amount, DateOnly? revisedEndDate)
    {
        ApprovedVariations += amount;
        if (revisedEndDate.HasValue) CurrentEndDate = revisedEndDate.Value;
    }
}

# 25. Database Design

Use UUID/GUID technical primary keys and human-readable immutable business numbers. Foreign keys shall enforce the strategy-to-execution chain. Soft deletion should be avoided for auditable transactions; use lifecycle status and retention rules instead.

CREATE TABLE project (
    id UUID PRIMARY KEY,
    project_number VARCHAR(40) NOT NULL UNIQUE,
    programme_id UUID NOT NULL REFERENCES programme(id),
    name VARCHAR(250) NOT NULL,
    sponsor_user_id UUID NOT NULL,
    project_manager_user_id UUID NOT NULL,
    status VARCHAR(30) NOT NULL,
    planned_start DATE NOT NULL,
    planned_end DATE NOT NULL,
    approved_budget NUMERIC(18,2) NOT NULL CHECK (approved_budget >= 0),
    row_version BIGINT NOT NULL DEFAULT 1,
    created_at TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,
    created_by UUID NOT NULL,
    updated_at TIMESTAMPTZ NULL,
    updated_by UUID NULL
);

CREATE INDEX ix_project_programme_status
    ON project(programme_id, status);

## 25.1 Strategy-to-project linkage

CREATE TABLE project_app_indicator (
    project_id UUID NOT NULL REFERENCES project(id),
    indicator_id UUID NOT NULL REFERENCES app_indicator(id),
    contribution_method VARCHAR(30) NOT NULL,
    planned_contribution NUMERIC(18,4) NULL,
    PRIMARY KEY (project_id, indicator_id)
);

## 25.2 Audit log

CREATE TABLE audit_log (
    id UUID PRIMARY KEY,
    occurred_at TIMESTAMPTZ NOT NULL,
    user_id UUID NULL,
    correlation_id VARCHAR(100) NOT NULL,
    module VARCHAR(50) NOT NULL,
    entity_type VARCHAR(80) NOT NULL,
    entity_id VARCHAR(80) NOT NULL,
    action VARCHAR(80) NOT NULL,
    old_values JSONB NULL,
    new_values JSONB NULL,
    source_ip VARCHAR(64) NULL
);
CREATE INDEX ix_audit_entity ON audit_log(entity_type, entity_id, occurred_at);

# 26. API Design

All APIs shall be versioned, authenticated and documented through OpenAPI. Commands that create financial or approval-sensitive transactions shall accept an idempotency key.

[ApiController]
[Route("api/v1/projects")]
[Authorize]
public sealed class ProjectsController : ControllerBase
{
    [HttpGet("{id:guid}")]
    [Authorize(Policy = Policies.ProjectRead)]
    public async Task<ActionResult<ProjectDto>> Get(
        Guid id, [FromServices] IProjectQueries queries, CancellationToken ct)
    {
        var project = await queries.GetAsync(id, User, ct);
        return project is null ? NotFound() : Ok(project);
    }

    [HttpPost]
    [Authorize(Policy = Policies.ProjectCreate)]
    public async Task<ActionResult<ProjectDto>> Create(
        CreateProjectRequest request,
        [FromServices] IProjectService service,
        CancellationToken ct)
    {
        var created = await service.CreateAsync(request, User, ct);
        return CreatedAtAction(nameof(Get), new { id = created.Id }, created);
    }
}

## 26.1 Example API contract

public sealed record CreateProjectRequest(
    string Name,
    Guid ProgrammeId,
    Guid SponsorUserId,
    Guid ProjectManagerUserId,
    DateOnly PlannedStart,
    DateOnly PlannedEnd,
    decimal ApprovedBudget,
    IReadOnlyCollection<Guid> AppIndicatorIds);

# 27. Workflow Engine Design

Workflow definitions shall be stored as versioned configuration. A workflow instance must retain the definition version that was active when it started.

public async Task<ApprovalResult> DecideAsync(
    Guid workflowId, string decision, ClaimsPrincipal user, string comment)
{
    var wf = await _repository.GetForUpdateAsync(workflowId);

    var step = wf.CurrentStep
        ?? throw new DomainException("Workflow has no active step.");

    await _delegations.EnsureUserMayApproveAsync(
        user, step.RequiredAuthority, wf.TransactionValue);

    await _sod.EnsureNoConflictAsync(
        user, wf.EntityType, wf.EntityId, step.Code);

    wf.RecordDecision(UserId(user), decision, comment, _clock.UtcNow);

    if (decision == "APPROVE") wf.Advance();
    else wf.Reject();

    await _unitOfWork.SaveChangesAsync();
    return ApprovalResult.From(wf);
}

# 28. Procurement Evaluation Engine

public decimal CalculateTechnicalScore(
    IReadOnlyCollection<EvaluationCriterion> criteria,
    IReadOnlyDictionary<Guid, decimal> evaluatorScores)
{
    if (criteria.Sum(x => x.Weight) != 100m)
        throw new DomainException("Technical weights must total 100.");

    decimal total = 0m;
    foreach (var criterion in criteria)
    {
        var score = evaluatorScores[criterion.Id];
        if (score < 0 || score > criterion.MaximumScore)
            throw new DomainException("Score outside permitted range.");

        total += (score / criterion.MaximumScore) * criterion.Weight;
    }
    return Math.Round(total, 2);
}

Price/preference calculations must not be hard-coded to a historical rule. The applicable evaluation method, points, thresholds and effective dates shall be maintained in approved configuration and verified against the procurement rules applicable when the process is initiated.

# 29. Contract Payment Certification Logic

public async Task<CertificationResult> CertifyInvoiceAsync(
    Guid invoiceId, ClaimsPrincipal user, CancellationToken ct)
{
    var invoice = await _invoices.GetAsync(invoiceId, ct);
    var contract = await _contracts.GetAsync(invoice.ContractId, ct);
    var deliverable = await _deliverables.GetAsync(invoice.DeliverableId, ct);

    if (contract.Status != ContractStatus.Active)
        return CertificationResult.Fail("Contract is not active.");

    if (deliverable.AcceptanceStatus != AcceptanceStatus.Accepted)
        return CertificationResult.Fail("Deliverable has not been accepted.");

    if (invoice.Amount > deliverable.PayableAmount)
        return CertificationResult.Fail("Invoice exceeds accepted payable amount.");

    if (await _invoices.IsDuplicateAsync(
        contract.SupplierId, invoice.InvoiceNumber, invoice.Amount, ct))
        return CertificationResult.Fail("Potential duplicate invoice.");

    await _delegations.EnsureUserMayApproveAsync(
        user, Authority.PaymentCertification, invoice.Amount);

    invoice.MarkCertified(UserId(user), _clock.UtcNow);
    await _unitOfWork.SaveChangesAsync(ct);
    return CertificationResult.Success();
}

# 30. Project Health Calculation

public ProjectHealth Calculate(ProjectMetrics m)
{
    var schedule = m.ScheduleVarianceDays > 30 ? 3 :
                   m.ScheduleVarianceDays > 10 ? 2 : 1;

    var cost = m.ForecastCostVariancePercent > 10 ? 3 :
               m.ForecastCostVariancePercent > 5 ? 2 : 1;

    var risk = m.CriticalOpenRisks > 0 ? 3 :
               m.HighOpenRisks > 2 ? 2 : 1;

    var delivery = m.OverdueCriticalMilestones > 0 ? 3 :
                   m.OverdueMilestones > 2 ? 2 : 1;

    var worst = new[] { schedule, cost, risk, delivery }.Max();
    return worst switch {
        3 => ProjectHealth.Red,
        2 => ProjectHealth.Amber,
        _ => ProjectHealth.Green
    };
}

The thresholds above are illustrative. TETA shall approve the production RAG rules and they shall be configurable by authorised administrators.

# 31. APP Performance Aggregation

SELECT
    i.id AS indicator_id,
    i.name,
    t.target_value,
    COALESCE(SUM(r.verified_value), 0) AS verified_actual,
    COALESCE(SUM(r.verified_value), 0) - t.target_value AS variance
FROM app_indicator i
JOIN app_target t ON t.indicator_id = i.id
LEFT JOIN performance_result r
    ON r.indicator_id = i.id
   AND r.verification_status = 'VERIFIED'
   AND r.reporting_period = :reporting_period
WHERE t.reporting_period = :reporting_period
GROUP BY i.id, i.name, t.target_value;

# 32. Security Implementation

## 32.1 Policy-based authorisation

builder.Services.AddAuthorization(options =>
{
    options.AddPolicy(Policies.ProjectRead,
        p => p.RequireClaim("permission", "project.read"));

    options.AddPolicy(Policies.ProjectCreate,
        p => p.RequireClaim("permission", "project.create"));

    options.AddPolicy(Policies.ContractApprove,
        p => p.RequireClaim("permission", "contract.approve"));
});

## 32.2 Data scope check

public async Task EnsureProjectAccessAsync(
    ClaimsPrincipal user, Guid projectId, CancellationToken ct)
{
    if (user.IsInRole("SystemAdministrator")) return;

    var userId = UserId(user);
    var allowed = await _db.ProjectAccessScopes
        .AnyAsync(x => x.UserId == userId && x.ProjectId == projectId, ct);

    if (!allowed) throw new ForbiddenException();
}

# 33. Transaction and Concurrency Controls

await using var tx = await _db.Database.BeginTransactionAsync(ct);
try
{
    var project = await _db.Projects.SingleAsync(x => x.Id == projectId, ct);
    project.ApplyApprovedChange(change);

    _db.ProjectBaselineRevisions.Add(
        ProjectBaselineRevision.From(project, change));

    await _db.SaveChangesAsync(ct);
    await tx.CommitAsync(ct);
}
catch
{
    await tx.RollbackAsync(ct);
    throw;
}

Optimistic concurrency tokens shall be used for high-contention business records. Approval and financial certification operations shall use transaction isolation appropriate to prevent duplicate or conflicting decisions.

# 34. Reliable Integration / Outbox Pattern

public sealed class OutboxMessage
{
    public Guid Id { get; init; }
    public DateTimeOffset OccurredAt { get; init; }
    public string Type { get; init; } = default!;
    public string PayloadJson { get; init; } = default!;
    public DateTimeOffset? ProcessedAt { get; set; }
    public int Attempts { get; set; }
}

// Same DB transaction as the business change:
project.MarkContractAwarded();
_db.OutboxMessages.Add(new OutboxMessage {
    Id = Guid.NewGuid(),
    OccurredAt = _clock.UtcNow,
    Type = "ContractAwarded",
    PayloadJson = JsonSerializer.Serialize(evt)
});
await _db.SaveChangesAsync(ct);

A background worker shall publish pending outbox messages to the integration bus and mark them processed only after confirmed publication. Consumers shall be idempotent.

# 35. Frontend Design

The React/TypeScript frontend shall use a feature-based structure, generated/typed API clients, central authentication, route guards and reusable workflow/status components.

web/src/
  app/
    auth/
    routing/
    api/
  features/
    strategy/
    projects/
    procurement/
    contracts/
    finance/
    monitoring/
    performance/
    assurance/
  components/
    DataGrid/
    ApprovalPanel/
    EvidenceUploader/
    StatusBadge/
    AuditTimeline/

## 35.1 Example project dashboard call

export async function getProject(id: string): Promise<ProjectDto> {
  const response = await api.get<ProjectDto>(`/api/v1/projects/${id}`);
  return response.data;
}

# 36. Document and Evidence Service

Binary documents shall be stored in the approved DMS/object repository. The application database shall store metadata, classification, repository URI, version, hash and verification status. Upload shall use malware scanning and file-type/size restrictions.

public sealed record EvidenceMetadata(
    Guid EvidenceId,
    string ParentType,
    Guid ParentId,
    string EvidenceType,
    string RepositoryUri,
    string Sha256,
    string Classification,
    string VerificationStatus);

# 37. Notifications and Scheduled Jobs

| Job | Typical cadence | Action |
| --- | --- | --- |
| Contract expiry scan | Daily | Notify contract manager at configurable lead times. |
| Overdue milestone scan | Daily | Flag and escalate overdue milestones. |
| Approval SLA scan | Hourly/Daily | Escalate overdue workflow tasks. |
| Risk action scan | Daily | Escalate overdue high/critical risk treatments. |
| ERP reconciliation | Daily or interface-driven | Compare control totals and unresolved interface items. |
| APP evidence completeness | Weekly/period-end | Identify unverified results/missing evidence. |

# 38. DevSecOps Pipeline

trigger:
  - main

stages:
  - build
  - unit_test
  - dependency_scan
  - static_security_scan
  - package
  - deploy_qa
  - integration_test
  - deploy_uat
  - uat_gate
  - deploy_production

Production deployment shall require an authorised release/change gate. Infrastructure configuration should be maintained as code where TETA infrastructure standards permit.

# 39. Error Handling Standard

{
  "type": "https://errors.teta.org.za/validation",
  "title": "Validation failed",
  "status": 400,
  "correlationId": "8c4f...",
  "errors": {
    "approvedBudget": ["Approved budget must be zero or greater."]
  }
}

APIs shall use RFC 7807-style problem responses or an equivalent approved standard. Internal stack traces, secrets and database details shall never be returned to clients.

# 40. Logging Standard

_logger.LogInformation(
    "Contract {ContractId} variation {VariationId} approved by {UserId}; amount {Amount}; correlation {CorrelationId}",
    contract.Id, variation.Id, userId, variation.Amount, correlationId);

Logs shall be structured and must not contain unnecessary personal information, passwords, tokens, identity-document numbers or confidential bid content.

# 41. Developer Definition of Done

Requirement ID linked to implementation work item and test case.

Domain/business rules implemented server-side, not only in the browser.

Authorisation and data-scope tests included.

Unit tests and integration tests pass.

API/OpenAPI contract updated.

Database migration reviewed and reversible/forward-fixable.

Audit events generated for material actions.

Structured logging and correlation IDs implemented.

Security/dependency scans have no unresolved release-blocking findings.

Accessibility and responsive UI checks completed for changed screens.

UAT acceptance criterion demonstrated.

Operational documentation and release notes updated.

# 42. Initial Sprint / Build Sequence

| Build increment | Technical scope | Business outcome |
| --- | --- | --- |
| Sprint group 1 | Identity, RBAC, audit, reference data, project master, workflow foundation | Secure platform foundation and approved Project ID. |
| Sprint group 2 | Strategy/APP, business case, portfolio, budget | Strategy-to-project traceability. |
| Sprint group 3 | Procurement plan, requisition, TOR, committees, evaluations, award | Controlled SCM lifecycle. |
| Sprint group 4 | Contracts, deliverables, variations, supplier performance | Contract governance and obligations. |
| Sprint group 5 | WBS, Gantt, progress, risks, issues, changes | Full project execution control. |
| Sprint group 6 | ERP interface, invoice certification, financial dashboard | Budget-to-payment visibility. |
| Sprint group 7 | M&E, beneficiaries, evidence, APP aggregation | Verified performance reporting. |
| Sprint group 8 | Executive BI, assurance, migration, hardening | Enterprise reporting, audit readiness and go-live. |

# 43. Minimum Developer Handover Pack

Git repository and branching/release convention.

Architecture Decision Records (ADRs).

C4 context/container/component diagrams.

ERD and physical database schema.

OpenAPI specification and integration contracts.

Workflow definitions and business-rule configuration catalogue.

Role/permission/SoD matrix.

Infrastructure-as-code/deployment manifests where applicable.

Automated test suites and test evidence.

Security scan and penetration-test remediation evidence.

Migration scripts and reconciliation reports.

Administrator guide, operations runbook, DR runbook and support guide.